## Slide 1: GO.gov Customer Briefing
IBC & GSA

## Slide 2: Agenda
Agency Security Controls (ATO/ATU)
GO.gov Information
FM Integration Status
Key Agency FOC-B Wave 2 Dates
Development Status
Upcoming Events
Revised SIT/UAT Schedule
Revised GO Live Timeframe
Revised Training Schedule
Revised Security Timeline
Agency requirements
GO.gov Configuration
GO.gov Training
Training Materials by Roles
Videos/Demos
Soliciting Testing Volunteers
Configuration Updates
GO.gov Organizational Structure
Review Functional Scenarios
Project Communication Expectations
Bi-weekly emails (Tuesdays)
Monthly Customer Briefings (Last Wednesday of the month)
Weekly check-ins with core implementation team (if applicable)

## Slide 3: Connect.gov for GO.gov Information
Register and establish a MAX.gov account to access Connect.gov
Log into Connect.gov to search for and access GO.gov useful information and updates:
  Past and future GO.gov meeting details and materials
  Transition Toolkit
  Training materials
  Change Management Network materials
  Security information
Ensure Agency Travel Superuser POCs establish a MAX.gov account to access Connect.gov
Contact MAX.gov Support for assistance
All Agency GO.gov meeting schedule is available on the resources above

## Slide 4: Upcoming Events
Transition Execution Kick-Off - Wed 7/15/26 & Thu 7/16/26
Conduct kick-off meeting and reconcile pre-planning inputs with GO.gov Team
Strongly encouraged to attend

## Slide 5: Project Communications Plan
Weekly check-ins with designated Agency Communications Manger (if applicable)
Bi-weekly emails (Tuesdays)
Monthly Customer Briefings (Last Wednesday of the month)
Customer agencies are requested to provide the name and contact information for one designated Agency Communications Manger (ACM) to support GO.gov transition communications. This individual will serve as the primary coordination point for agency-level messaging, stakeholder updates, communication review, and distribution alignment throughout the transition cycle. Please provide the contacts name, title, email address, and phone number (if different than Teams) so the project team can maintain consistent, timely and controlled communications across all participating agencies.

## Slide 6: Key Agency FOC-B Wave 2 Dates

## Slide 7: High-Level FOC-B Wave 2 Timelines (Revised)
Change Management & Training
Mon 4/26/27
Go-Live - User access to GO.gov is enabled
Fri 11/6/26 - Tue 5/4/27
UAT - FM Integration Testing
Fri 12/18/26 - Mon 3/1/27
Wed 7/15/26
Transition Execution Kick-off
Fri 7/17/26
Agency Configuration
Nov 2026
Issue Agency ATO/ATU for TMC
Mon 1/11/27 - Mon 2/1/27
SIT - FM Integration Testing
Wed 3/25/26 - Fri 1/29/27
Pre-Testing Readiness and Validation

## Slide 8: Decomposed FOC-B Wave 2 Timelines (Revised)

## Slide 9: Agency Security Controls (ATO/ATU)

## Slide 10: GO.gov Security Workstreams
Objective: Ensure all GO.gov integrations meet security and authorization requirements
Workstream | Description | Owner | PCD
Agency Authority to Operate (ATO) | To effectively utilize GO.gov, each federal agency is required to formally authorize its own CRM Agency ATO. The Agency CRM ATO consist of 60 customer responsible controls and 146 total customer responsible control requirements. These CRM Agency ATOs must leverage the GO.gov Moderate FedRAMP ATO. This requirement ensures a baseline level of security and compliance across all implementations of GO.gov. *In accordance with their agency policies and procedures | Agency Customer | 30 Days prior to GO Live
GO.gov Customer Agency Security Authorization Tasks
Issue agency CRM Artifact ATO/ATU for agency implementation of GO.gov
Customer Agencies to identify Security POCs
Request access and review GO.gov FedRAMP package available on FedRAMP marketplace and TMC’s Memorandum For Record (MFR/ATO) documentation on Connect.gov.
  GSA Chief Information Security Officer will provide documentation as it is approved and available, which will then be shared on Connect.gov for agency access.
Conduct assessment of agency implementation of GO.gov FedRAMP Customer Responsibility Matrix (CRM) controls in support of Authority to Operate (ATO)/Authority to Use (ATU) issuance
Complete and sign Interconnection Security Agreement (ISA) or Information Exchange Agreement (IEA) addressing customer connectivity to GO.gov
Authorization for agency Travel Management Company (TMC)
Recommend Agencies Consult with their IT Security teams to understand Requirements
Notes: Is my Agency required to issue our own ATO/ATU?
•
The Modernizing FedRAMP Memo (Jul. 25, 2024) [PDF, 21 pages] guides each executive department or agency
to use the FedRAMP program management office process.
•
When leveraging an existing FedRAMP authorization, the FedRAMP PMO provides guidance to agencies on issuing
an agency ATO/ATU.
•
Once GSA has issued a FedRAMP agency sponsored ATO, agencies can review and reuse Cloud Security Offering
security packages by issuing their own authorization to use the product and implementing customer responsible
controls. A copy of the ATO/ATU letter should be provided to the FedRAMP PMO & the GO.gov PMO.
•
Examples of commonly assigned agency-owned customer responsible controls include access controls; awareness
training; audit and accountability; assessment, authorization, and monitoring; configuration management; identification
and authentication; incident response; and personnel security.
•
Office of Management and Budget Circular A-130 requires agencies to individually authorize operation of an
information system and to explicitly accept the risk

## Slide 11: Customer Security Information
Recommend Agencies Consult with their IT Security Department to understand Requirements
Notes: Is my Agency required to issue our own ATO/ATU?
•
The Modernizing FedRAMP Memo (Jul. 25, 2024) [PDF, 21 pages] guides each executive department or agency
to use the FedRAMP program management office process.
•
When leveraging an existing FedRAMP authorization, the FedRAMP PMO provides guidance to agencies on issuing
an agency ATO/ATU.
•
Once GSA has issued a FedRAMP agency sponsored ATO, agencies can review and reuse Cloud Security Offering
security packages by issuing their own authorization to use the product and implementing customer responsible
controls. A copy of the ATO/ATU letter should be provided to the FedRAMP PMO & the GO.gov PMO.
•
Examples of commonly assigned agency-owned customer responsible controls include access controls; awareness
training; audit and accountability; assessment, authorization, and monitoring; configuration management; identification
and authentication; incident response; and personnel security.
•
Office of Management and Budget Circular A-130 requires agencies to individually authorize operation of an
information system and to explicitly accept the risk

## Slide 12: GO.gov Configurations

## Slide 13: Configuration Updates
GSA is creating a configuration template for shared service providers that may result in some standardized configurations. We will review the template once it’s available to determine the approach for configuration.
IBC is working with GSA to evaluate and understand GO.gov configurations in order to identify any gaps between ETS2 and GO.gov.
  Line of accounting.
  Organizational structure.
IBC will complete the configuration templates for each agency based on existing ETS2 configurations and will meet with each agency to go over them. We will have working sessions with each agency to review the configurations and update as needed.
IBC is also reviewing ETS2 reports and GO.gov standard reports to determine if there are any gaps.

## Slide 14: Organization Hierarchy Configuration
Customers are organized in GO.gov as Groups.
Groups are structured in a hierarchal format, with four levels to utilize.
Considerations for determining the number of levels to use in GO.gov for your agency's groups:
  Delegation limitations to the group the traveler / approver is in
  'Home Organization' field available in user profile to capture 'office' information for reporting
IBC Shared Services
NTSB
NTSB Office A
NTSB Office B
Agency XYZ
PDS
Level 1
Level 2
Level 3
Level 4
Level 5
NLRB
…
Office A1
Office A1a
NLRB Office A
NLRB Office
*Go.gov User Roles and Permissions

## Slide 15: FM Integration Status

## Slide 16: FM Integration Status
The IBC's Go.Gov Interface solution is being developed, as a real-time interface, using Oracle Integrated Cloud (OIC) services to interface Travel transactions from Go.Gov to Oracle Federal Financials (OFF) and interface Travel Acknowledgments and Funds Check statuses from OFF to Go.Gov.
  Travel Authorizations
  Travel Vouchers
  Funds Check
  Acknowledgments
Development Status:
  Travel Authorizations, Funds Check, Acknowledgments
    Initial development, using the existing documentation and sample generic payload files, is now complete.
    Unit testing is completed, for one Org, for all the basic authorization scenarios using the sample payloads provided by GSA.
    Unit Testing for all other Orgs is in progress.
    Identified solution gaps and design questions have been communicated to GSA FM team.
      Line Of Accounting segments, Budget Object Class (BOC) segment for Funds Check Service, Foreign Currency transactions.

## Slide 17: FM Integration Status
Development Status:
  Travel Vouchers
    Development, for the basic Voucher scenarios, is completed and Unit Testing is in progress.
    Development for new functionality such as de-obligation request is in progress.
    Identified solution gaps and design questions have been communicated to GSA FM team.
Functional Scenarios
  A list of FM Integration functional scenarios, that are being validated for each agency, is provided below.
  Double click to access 
  Please review and provide any additional scenarios that you would like IBC to validated for Go.Gov interface by July 15th, 2026.

## Slide 18: GO.gov Training Strategy

## Slide 19: GO.gov Training Strategy
GSA/IBM will primarily offer self-paced, End-User training and deliver it to customer LMS. This includes:
  Micro Videos by Role
  Training Session Recordings by Role
  Training Materials by Role (User Guides & Quick Reference Guides)
IBM will provide Train-the-Trainer training to IBC and a limited number of agency superusers
Customer Central Resources:
  https://ibc.doi.gov/FMD/eTravel/GoGov
Training Materials By Role
Traveler/Travel Arranger Materials
Travel Approver/Reviewer Materials
Agency Administrator Materials
Reporting Official Materials
Agency Trainer Materials
Videos/Demos
Traveler/Travel Arranger Micro Videos
Approver/Reviewer Micro Videos
Agency Administrator Micro Videos
Reporting Official Micro Videos
Demo Videos
Travel & Expense Standards Videos
*Click on titles to view trainings/demos

## Slide 20: Next steps
Customer agencies to identify Security POCs and provide to IBC by June 30th.
  Request access and review GO.gov FedRAMP package available on FedRAMP marketplace.
  Review TMC’s Memorandum For Record (MFR/ATO) documentation on Connect.gov.
Agencies to provide Agency Communications Manager to IBC by June 26th.
IBC will draft configurations on behalf of customer agencies based on ETS2 configurations and identify gaps by July 29th.
IBC to document initial gaps and will provide to the agencies for review and input by July 29th.
Agencies to think about how to adopt the GO.gov organizational structure and submit questions to IBC by July 29th.
Review functional scenarios and provide additional scenarios to IBC by July 15th.

## Slide 21: Open Floor Questions
Please ensure that the GO.gov Customer Success Team is included on all communications involving IBC or GSA related to GO.gov transition, coordination, issue resolution, scheduling, requirements clarification, or implementation support.
Including the Customer Success Team ensures continuity of communication, timely awareness of customer needs, proper coordination across stakeholders, and alignment with established GO.gov support and governance processes. This will help maintain clear accountability, reduce communication gaps, and support a disciplined, customer-focused transition effort.
Customer Success Team
Chief, FSD & IBC Customer Relationship Management – Day, Meredith (mday@ibc.doi.gov)
Communications Lead – Sachse, Giselle M (giselle_sachse@ibc.doi.gov)
FM Integration Lead - Bhandari, Sridevi N (SRIDEVI_BHANDARI@IBC.DOI.GOV)
Project Manager – Gates, Christopher D (Christopher_gates@ibc.doi.gov)